UCPI District

Board of Directors

Meeting Record

The University Crossing Public Improvement District Board of Directors meetings are not recorded but agenda materials and other documents can be reviewed/copied by contacting the Office of Economic Development, Staff Coordinator and Offices of University Crossing PID at 214-670-1685.

Meeting Date:   April 19, 2022	Meeting Start time: 9:30am

Board Members Present: Larry Walton, Missy Casteneda (on behalf of Brett Gerig), Erin McCool, Jared Williams, Julia Hart, Margaret DiFrancesco, Brad Cheves, Antoniette Eastman, Nick Bendorf

Others in attendance: Ginger Greenberg, Maria Chagollan

Staff in attendance: Patrick Sanders

AGENDA:

  - Call Meeting to Order (Margaret DiFrancesco called the meeting to order).

  - Secretary Report

    - Review Minutes from 02-15-2022 Board Meeting  (Margaret DiFrancesco moved to approve the Meeting Minutes, and Julia Hart seconded the motion).

  - Treasurer Report

Review March 2022 Financials (Larry Walton provided an overview of the March 2022 Financials).

  - President Report

    - Annual Property Owner’s Meeting:  June 1, 2022 (Patrick Sanders informed the Board about the upcoming Annual Property Owner’s meeting).

    - UCPID Audit Report – 2021 (Patrick Sanders informed the Board that the UCPID had passed its annual audit).

  - Executive Director

    - Committee Reports

        - Security Committee

          - ENP Summary (Margaret DiFrancesco and Julia Hart provided an over view of the ENP Summary, as well as, an updated from the UCPID’s recent Security Cmte. meeting).

          - Volunteer in Patrol (VIP) Bike Program-    Under this program, sponsored by the Dallas Police Dept. (DPD), volunteers patrol our community to observe and report any suspicious activity.

- Next Steps:  The UCPID is requesting volunteers, so the program can expand!

          - Homeless Outreach Summary (Patrick Sanders provided an update on the UCPID’s Homeless Outreach program).

          - Lovers Ln. & US75 – After the UCPID’s Homeless Outreach team filed numerous Service Requests (SR) for this location, the City of Dallas has agreed to install a chain link in this area, to help keep homeless from this corner. After the fence is installed, the UCPID will develop an Art Design for the fence, to help beautify the area. (Patrick Sanders provided an update on plans to address panhandling at the intersection of US75 and Lovers Ln.  Specifically, the UCPID is partnering with the City of Dallas to install an Art Fence at this location.  Additionally, the UCPID has offered to install landscaping at this location, to discourage panhandling, and the UCPID has formally requested that this location be included in the Rapid Rehousing initiative. If this area is “decommissioned”, under Rapid Rehousing, then it will receive greater attention and monitoring).

          - 711 (Mockingbird Ln. & Greenville Ave.) CPTED – The UCPID has developed a landscape design for this area, which is designed to deter panhandling and reduce crime.

- Cost:  $24,858.48

- Update:  After reporting this location, through the City of Dallas 311 portal, Code Compliance has sent Kroger Notices of Violation (NOV) for trash and debris.  Thanks to these NOVs, Kroger has begun picking up trash in the area.

        - Improvement/Maintenance Committee

          - Pedestrian Lighting Project (University Crossing Trail (UCT))

- Update:  Jacob’s Consulting (Jacobs) has been working closely with TXDOT, to address questions about the Construction Documents. Specifically, over the last two (2) months, Jacob’s has revised the Construction Documents, related to the installation of lights in Glencoe Park. One final issue remains, which is to confirm that Oncor has no concerns about light fixtures located near Oncor’s transmission towers, which are next to the Mockingbird Ln. pedestrian bridge.

- Next Steps:  The UCPID and Park & Rec. are waiting for TXDOT approval. Once approval is granted, the UCPID will transmit funds to Park & Rec., and Park & Rec. will request formal approval from the City of Dallas, City Council to move forward with bidding this project. Installation of the lighting should begin in the fall of 2022. (Patrick Sanders provided an update on this project. Specifically, Jacobs Consulting is waiting for final approval from Oncor, on a portion of the trail near an Oncor Transmission Tower.  Once Oncor provides its approval, Jacobs Consulting can resubmit the UCPID’s Construction Documents for final approval form TXDOT).

- Glencoe Park (Pedestrian Lighting): In addition to the pedestrian lights, being installed under the Funding Agreement, the UCPID also plans to install pedestrian lighting in Glencoe Park, along the UCT between Ellsworth & Martel.

- Estimated Cost:  This cost is not eligible for reimbursement, and Jacobs projects the cost of installing pedestrian lighting, along this portion of the UCT, at around $132,000.

- “Phase 1” Complete:  Oncor Electric has installed nine (9) lights, on their own light fixtures, running east from Matilda Ave. Bridge and stopping near Skillman Street. These lights illumine a dark part of the UCT, and this constitutes the first phase of this project. (Note:  The UCPID would like to acknowledge Lawrence Ward, at Oncor.  Without Mr. Wards supervision and commitment, these lights would not have installed.  Additionally, the UCPID would like acknowledge Amanda Schultz, our representative on the Park Board.  Amanda ensured that Oncor received the necessary documentation, from the City of Dallas, to maintain these lights).

- Trail Lighting (from SMU Blvd. to the Redline Bridge):  These lights are fully operational.  The UCPID is now paying the electricity on these lights, and going forward, we will pay to maintain them.  (Note:  The UCPID would like to acknowledge Janice Chilton, along with her team at Convexity, who worked closely with an electrician to ensure these lights were operational.  Without Janice’s assistance, this would not have been possible).

          - University Crossing Trail (UCT)

- Greenville Ave. & Matilda St. Bridges (Mural, Pollination Park, Fence, Rest Area, and Trail Signage)

- Pollination Park:  In addition to installing murals underneath the Greenville Ave. & Matilda St. Bridges, the UCPID is working with Public Works to install a Pollination Park, both between these bridges and underneath them.  Working with our former Park Board Representative, the UCPID will develop a plan to install a Pollination Park, which will include flowering plants to attract bees and butterflies.

- Submission Date:  Summer 2022

- Pollination Park Budget:  $50,000

- Next Steps:  The UCPID will partner with our former Park Board Representative to develop a Landscape Design, and then present the design to City of Dallas for final approval.

- New Fence (Pollination Park):  The UCPID has executed a Maintenance Agreement with the City of Dallas, for the new Art Fence.  Now that the Maintenance Agreement has been executed, the UCPID can proceed with installation.

- Submission Date:  Spring 2022

- Estimated Cost:  $35,000 (Patrick Sanders provided an update on this project. Specifically, Patrick will be meeting with City’ representatives, as well as, the UCPID’s consultant, Michael VanEnter, to discuss timing for installation of the new fence).

- Rest Area (Across from Pollination Park):  The UCPID has developed a landscape design for a Rest Area, on the south side of the UCT, across from the pollination park.

- Submission Date:  Winter 2022

- Cost:  $37,633

- New Trail Signage: The UCPID will develop a sign to inform the public about the pollination park. (Note:  The signs may include QR codes, which pedestrians can access with SMART phones).

- Submission Date:  Spring 2022

- Budget: $10,000

          - Glencoe Park Improvements:  The City of Dallas, Park & Recreation Dept. (Park & Rec.), should begin installation of the new “Chess Park” in April 2022.  The new park will include the following:

- Five (5) Chess Tables w/chairs

- Bike Stand

- Landscaping

- Estimated Cost:  $30,000 (Patrick Sanders provided an update on this project. Specifically, Patrick informed the Board that the City should complete installation of the “chess” tables sometime in May).

          - New Sculpture Donation:  Mockingbird Station has generously donated a sculpture, for installation along the University Crossing Trail (UCT).  GlenStar Properties has generously donated land for the sculpture, behind Premier Place next to the UCT. The UCPID has commissioned an art conservator, Michael VanEnter, to restore the sculpture.  Once the sculpture is restored, the UCPID will install it along the UCT, along with a new rest area. Budget for the Project:

- Moving Cost:  $5,000

- Estimated Restoration Cost:  $35,000

- Rest Area:  $20,000

- Update:  Michael VanEnter has ordered a metal bracket, which he needs to stabilize the sculpture.  Due to supply chain disruptions, Michael is having difficulty obtaining the bracket.  Once the part is obtained, the sculpture will be installed. (Patrick Sanders provided an update on this project. Specifically, he informed the Board that, do to supply chain problems, Michael VanEnter was having difficulty acquiring certain materials to complete the restoration of the sculpture.  As such, Patrick will work with Michael VanEnter to determine if the pieces in question needed to fabricated, and if so, how much that will cost).

          - Mockingbird Station (Pedestrian Bridge & Wall Mural):

- The UCPID and Mockingbird Station have discussed a possible partnership for a mural, to be installed on the pedestrian bridge linking Mockingbird Station to the SMU/Mockingbird Station DART station, and Mockingbird Station’s wall facing the UCT.  The UCPID and Mockingbird Station would split the cost of a mural.

- Estimated UCPID Cost:  $25,000 (Before this mural can be installed. Mockingbird Station needs to repair sections of the mural wall. Annette Eastman informed the Board that she is pulling final bids for these repairs. Once Annette selects the final bid, repairs can begin.  When repairs are completed, the mural can be installed).

          - Pedestrian Bridge over Mockingbird Lane:

- The UCPID is in discussions with Park & Rec. to improve a section of the pedestrian bridge over Mockingbird Lane.  Specifically, a section of the bridge is in poor repair and has been “tagged” with graffiti, on multiple occasions.  To improve this section of the bridge, the UCPID may partner with Park & Rec. to install a mural at this location. (Note: Photos of the bridge are attached).

- Estimated Cost:  $35,000

- Next Steps:  The UCPID will work with Park & Rec. to obtain the necessary permit, to install a mural.  Additionally, before any mural can be installed, Park & Rec. will need to repair the surface of the bridge, which is currently cracking.  (Patrick Sanders updated the Board on this project.  Once the City of Dallas, Park & Rec. repairs this bridge, the UCPID is willing to fund a mural on the newly repaired wall).

          - Mockingbird Lane Improvements:

- “US75/Mockingbird/Lovers Lane Pedestrian Improvements”:  This portion of the Bond Package is fully funded, and the City of Dallas will use the Mockingbird Pedestrian & Bicycle Study as the basis for the improvements.

- The UCPID has been in discussion with the City of Dallas, Transportation Dept., to partner in this project.  Specifically, the UCPID will work with the Transportation Dept. to fund non-standard capital improvements, such as burying electrical lines or installing permeable pavers along Mockingbird Ln.

- Update:  On February 10, 2022, the UCPID’s Improvement Cmte. met with representatives from the City of Dallas, Transportation Dept. (Transportation) to discuss a partnership.  The focus of the discussion was on improving the sidewalks along Greenville Ave. and Mockingbird Ln., with a focus on expanding the sidewalks, repairing them,  and adding decorative pavers.

          - Greenville Avenue & Katy Trail Enhancement Master Plans (Greenville Study)

- The Greenville Study will provide the template for future improvements along Greenville Ave.  Specifically, the UCPID is interested in upgrading the sidewalks along Greenville, which may include the installation of permeable pavers and planting new trees.

- The UCPID has been in discussion with the City of Dallas, Transportation Dept., to partner in this project.  Specifically, the UCPID will work with the Transportation Dept. to fund non-standard capital improvements, such as the installation of permeable pavers and tree planting along Greenville Ave. (Patrick Sanders provided an update on potential improvements, for both the Mockingbird Ln. and Greenville Ave.  Specifically, Patrick Sanders and Larry Walton met with representatives from the City of Dallas, Dept. of Transportation, to discuss the UCPID’s vision for this area, which largely includes improved sidewalks. Later this fall, the UCPID should have a community meeting to finalize the improvements we would like to fund, along with the projected cost).

          - Bike Share Program

- Current Model:  The UCPID has been working with the Fort Worth Transit Authority, which oversees Fort Worth’s bike share program, and DART to develop a “pilot program” in the UCPID.

- Pilot Program:  Under this program, DART would fund and develop a program that mirrors Fort Worth’s bike share.  Additionally, DART would fund the majority of the program, but the UCPID could act as a sponsor. Our community would serve as a “test case” for the rest of Dallas.

          - Matilda St. Improvements:  In the fall of 2022, the UCPID will be working with SMU’s Masters of Arts & Design Innovation (“MADI”) Program to develop a design plan for this property. (Patrick Sanders informed the Board that the UCPID will be partnering with MADI in the fall of 2022, to put this space to a better public use).

          - Area Maintenance

- Trash Receptacle -  The UCPID replaced a damaged trash receptacle along Mockingbird Ln.

- Greenville Ave. Bridge Mural -  The UCPID removed graffiti from the mural, and has purchased warning signs to deter future vandalism. (Patrick Sanders updated the Board on maintenance programs the UCPID funded).

          - Board Suggested Improvements

- Board Members are invited to offer suggestions for future projects in our community.

        - Communication/Marketing Committee

          - Ginger Greenberg is developing overall Communications Strategy.

          - The Trail Camera has been reinstalled and now streaming photos. (Patrick Sanders updated the Board on the reinstalled trail camera).

    - Community Updates

        - Bach in the Subways – The UCPID sponsored this program, in partnership with Mockingbird Station, Bridge the Gap, and 101.1Fm. (Patrick Sanders informed the Board on this program.  Specifically, the UCPID, Mockingbird Station, and Bridge the Gap successfully partnered to bring “Bach in the Subways” to our community).

        - “All Ships Rise to the Same Level” – Witnessing Investment in the UCPID:  Spotlight on 711@Mockingbird Ln. & Greenville Ave.  (Patrick Sanders spotlighted the new mural at 711, located at Greenville Ave. & Mockingbird Ln., to show improvements in our community).

        - Mockingbird Ln. Planters – Planters have been replanted with purple sage and yellow lantana.

        - Community Stakeholders provide updates regarding the status of their properties or projects (Brad Cheves provided an update on major investments SMU is making to its campus.  Specifically, SMU will be redeveloping the Cox Business school, including upgrading several buildings.  Additionally, SMU is installing a new 50 Meter Olympic Pool, next to its Aquatic Center on SMU Blvd.).

  - New Business

      - N/A

  - Adjourn

_______________________________          	____________________________

(Meeting Chair Signature)                                   (Board Secretary Signature)