UCPI District

Board of Directors

Meeting Record

The University Crossing Public Improvement District Board of Directors meetings are not recorded but agenda materials and other documents can be reviewed/copied by contacting the Office of Economic Development, Staff Coordinator and Offices of University Crossing PID at 214-670-1685.

Meeting Date:   August 16, 2022	Meeting Start time: 9:30am

Board Members Present: Larry Walton, Brett Gerig, Erin McCool, Brad Cheves, Antoniette Eastman, Lawrence Ward, Paul Ward, Kristin Munson

Others in attendance: Ginger Greenberg

Staff in attendance: Patrick Sanders

AGENDA:

  - Call Meeting to Order

  - Secretary Report

    - Review Minutes from 04-19-2022 Board Meeting (Kristin Munson moved to approve the Meeting Minutes. The Minutes were so approved).

  - Treasurer Report

    - Review July 2022 Financials (Larry Walton provided an overview of the UCPID’s financials).

  - President Report

    - Next Board Meeting:  October 18, 2022

    - Vote for new Board Member:  Sarah Buckles (Paul Ward moved to approve a vote for Sarah Buckles to join the UCPID’s Board.  The vote was so approved).

  - Executive Director

    - Committee Reports

        - Security Committee

          - ENP Summary (Patrick Sanders provided an overview of the ENP Summary).

          - Volunteer in Patrol (VIP) Bike Program-    Under this program, sponsored by the Dallas Police Dept. (DPD), volunteers patrol our community to observe and report any suspicious activity.

- Next Steps:  The UCPID is requesting volunteers, so the program can expand!

          - Homeless Outreach Summary (Patrick Sanders provided an overview of the Homeless Outreach Summary).

          - Lovers Ln. & US75 – After the UCPID’s Homeless Outreach team filed numerous Service Requests (SR) for this location, the City of Dallas installed a temporary chain link in this area, to help keep homeless from this corner. After the fence is permanently installed, the UCPID will develop an Art Design for the fence, to help beautify the area.  Additionally, the UCPID has developed a landscape concept, based on CPTED principals, for this area.  If implemented, this could reduce homeless activity in the area.

- Next Steps:  Partner with DART to implement this plan, or some version similar to it. (Patrick Sanders proposed installing landscaping at this location, to discourage future homeless encampments. The Board discussed various types of landscaping, such as cactus, agave, and roses.  Ultimately, the Board agreed to offer to pay 50% of the cost, if the City of Dallas would be willing to install landscaping in the area).

          - Dallas Police Dept. (DPD) Store Front (Possible Location) – The property owner at 5111 Greenville Ave. has generously offered to provide a space in their property, rent free, if DPD locates a Store Front at the location. Specifically, the property owner is offering Ste. 124. For our part, the UCPID would provide funds to “build out” the space, to DPD specifications. To determine the feasibility of this partnership, over the last few months, the UCPID had its Security Chief inspect the space, to anticipate DPD’s needs. Additionally, the UCPID had a construction contractor conduct a preliminary inspection of the space, to estimate the cost of a “build out”.

- Next Steps:  If the Board supports this partnership, the UCPID will set up a site visit with DPD to locate a Store Front at this location.

- Estimated Cost:  $230,000 (NOTE: This cost could be potentially paid out of the UCPD’s carry forward budget and annual budget). (Patrick Sanders explained the partnership between this property owner and the UCPID to bring a DPD Storefront to our community.  Under this partnership, the property owner would offer the location rent-free, and the UCPID would fund the “build out” of the location. One Board Member expressed concern that a DPD location would send the “wrong message” about our community, but most of the Board Members believed this was a great opportunity for our community. After consultation, the Board agreed that Patrick Sanders should contact DPD and begin the discussion.  Once greater details are developed, particularly as it relates to future use and cost, Patrick Sanders will report back to the Board).

        - Improvement/Maintenance Committee

          - Pedestrian Lighting Project (University Crossing Trail (UCT))

- Update:  I am pleased to inform the Board that TXDOT has approved the application for this project, including the Construction Documents.  With TXDOT’s approval, the pedestrian lighting project can now move forward.

- Next Steps:  Park & Rec. will request formal approval from the City of Dallas, City Council to move forward with bidding this project. Installation of the lighting should begin in the winter of 2023. (Patrick Sanders informed the Board that this project is moving forward, and that the City of Dallas, Park & Rec. will be bidding the project.  The UCPID anticipates transmitting funds for this project sometime in September).

- Glencoe Park (Pedestrian Lighting): In addition to the pedestrian lights, being installed under the Funding Agreement, the UCPID also plans to install pedestrian lighting in Glencoe Park, along the UCT between Ellsworth & Martel.

- Estimated Cost:  This cost is not eligible for reimbursement, and Jacobs projects the cost of installing pedestrian lighting, along this portion of the UCT, at around $132,000.

- “Phase 1” Complete:  Oncor Electric has installed nine (9) lights, on their own light fixtures, running east from Matilda Ave. Bridge and stopping near Skillman Street. These lights illumine a dark part of the UCT, and this constitutes the first phase of this project. (Note:  The UCPID would like to acknowledge Lawrence Ward, at Oncor.  Without Mr. Wards supervision and commitment, these lights would not have installed.  Additionally, the UCPID would like acknowledge Amanda Schultz, our representative on the Park Board.  Amanda ensured that Oncor received the necessary documentation, from the City of Dallas, to maintain these lights).

- Trail Lighting (from SMU Blvd. to the Redline Bridge):  These lights are fully operational.  The UCPID is now paying the electricity on these lights, and going forward, we will pay to maintain them.  (Note:  The UCPID would like to acknowledge Janice Chilton, along with her team at Convexity, who worked closely with an electrician to ensure these lights were operational.  Without Janice’s assistance, this would not have been possible).

          - University Crossing Trail (UCT)

- Greenville Ave. & Matilda St. Bridges (Mural, Pollination Park, Fence, Rest Area, and Trail Signage)

- Pollination Park:  The UCPID will work with Public Works to install a Pollination Park, both between these bridges and underneath them.  Working with our former Park Board Representative, the UCPID will develop a plan to install a Pollination Park, which will include flowering plants to attract bees and butterflies.

- Submission Date:  Fall 2022

- Pollination Park Budget:  $50,000

- Next Steps:  The UCPID will partner with our former Park Board Representative, in the fall 2022, to develop a Landscape Design, and then present the design to City of Dallas for final approval.

- New Fence (Pollination Park):  The UCPID has begun installation of a new Art Fence, under Greenville Ave. & Matilda St. Specifically, the framework of the fence has been installed, and it needs to be painted and the new art needs to be added.

- Submission Date:  August 2022

- Estimated Cost:  $35,000

- New Rest Area (Across from Pollination Park):  The UCPID will update a landscape design for a Rest Area, on the south side of the UCT, across from the pollination park.

- Submission Date:  Fall 2022

- Estimated Cost:  $45,000

- New Trail Signage: The UCPID will develop a sign to inform the public about the pollination park. (Note:  The signs may include QR codes, which pedestrians can access with SMART phones).

- Submission Date:  Winter 2022

- Budget: $10,000

          - Glencoe Park Improvements:  The City of Dallas, Park & Recreation Dept. (Park & Rec.) installed a new “Chess Park” in May 2022, which was fully funded by the UCPID. The new park includes the following:

- Five (5) Chess Tables w/chairs

- Bike Stand

- Landscaping

- Estimated Cost:  $30,000  (Patrick Sanders displayed the Before & After photos of this area).

          - New Sculpture Donation:  Mockingbird Station has generously donated a sculpture, for installation along the University Crossing Trail (UCT).  GlenStar Properties has generously donated land for the sculpture, behind Premier Place next to the UCT. The UCPID has commissioned an art conservator, Michael VanEnter, to restore the sculpture.  Once the sculpture is restored, the UCPID will install it along the UCT, along with a new rest area. Budget for the Project:

- Moving Cost:  $5,000

- Estimated Restoration Cost:  $35,000

- Rest Area:  $20,000

- Update:  The UCPID installed a new sculpture and Rest Area along the UCT, on the eastside of Premier Place. (Patrick Sanders displayed the Before & After photos of this area).

          - Mockingbird Station (Pedestrian Bridge & Wall Mural):

- The UCPID and Mockingbird Station have discussed a possible partnership for a mural, to be installed on the pedestrian bridge linking Mockingbird Station to the SMU/Mockingbird Station DART station, and Mockingbird Station’s wall facing the UCT.  The UCPID and Mockingbird Station would split the cost of a mural.

- Estimated UCPID Cost:  $25,000 (Patrick Sanders showed the mural concept for this project. Also, Patrick Sanders and Annette Eastman explained the partnership and vision for the art).

          - Pedestrian Bridge over Mockingbird Lane:

- The UCPID is in discussions with Park & Rec. to improve a section of the pedestrian bridge over Mockingbird Lane.  Specifically, a section of the bridge is in poor repair and has been “tagged” with graffiti, on multiple occasions.  To improve this section of the bridge, the UCPID may partner with Park & Rec. to install a mural at this location. (Note: Photos of the bridge are attached).

- Estimated Cost:  $35,000

- Next Steps:  The UCPID will work with Park & Rec. to obtain the necessary permit, to install a mural.  Additionally, before any mural can be installed, Park & Rec. will need to repair the surface of the bridge, which is currently cracking.

          - Mockingbird Lane Improvements:

- “US75/Mockingbird/Lovers Lane Pedestrian Improvements”:  This portion of the Bond Package is fully funded, and the City of Dallas will use the Mockingbird Pedestrian & Bicycle Study as the basis for the improvements.

- The UCPID has been in discussion with the City of Dallas, Transportation Dept., to partner in this project.  Specifically, the UCPID will work with the Transportation Dept. to fund non-standard capital improvements, such as burying electrical lines or installing permeable pavers along Mockingbird Ln.

- Update:  The UCPID has scheduled a meeting with City of Dallas, Transportation Dept. (Transportation), on October 6, 2022.  At this meeting, the UCPID will discuss plans for a Funding Agreement, to develop capital improvements along Mockingbird Ln.

          - Greenville Avenue & Katy Trail Enhancement Master Plans (Greenville Study)

- The Greenville Study will provide the template for future improvements along Greenville Ave.  Specifically, the UCPID is interested in upgrading the sidewalks along Greenville, which may include the installation of permeable pavers and planting new trees.

- The UCPID has been in discussion with the City of Dallas, Transportation Dept., to partner in this project.  Specifically, the UCPID will work with the Transportation Dept. to fund non-standard capital improvements, such as the installation of permeable pavers and tree planting along Greenville Ave.

- Update:  The UCPID has scheduled a meeting with City of Dallas, Transportation Dept. (Transportation), on October 6, 2022.  At this meeting, the UCPID will discuss plans for a Funding Agreement, to develop capital improvements along Greenville Ave.

          - Bike Share Program

- Current Model:  The UCPID has been working with the Fort Worth Transit Authority, which oversees Fort Worth’s bike share program, and DART to develop a “pilot program” in the UCPID.

- Pilot Program:  Under this program, DART would fund and develop a program that mirrors Fort Worth’s bike share.  Additionally, DART would fund the majority of the program, but the UCPID could act as a sponsor. Our community would serve as a “test case” for the rest of Dallas.

- Update:  The UCPID is waiting for DART to identify a funding stream.

          - Matilda St. Improvements:  In the fall of 2022, the UCPID will be working with SMU’s Masters of Arts & Design Innovation (“MADI”) Program to develop a design plan for this property.

- Update:  The UCPID met with MADI in August to discuss strategies for this project.

          - Area Maintenance

- Mockingbird Ln. Planters – In May 2022, the UCPID repainted the six (6) planters along Mockingbird Ln., between US75 & Matilda St.

          - Board Suggested Improvements

- Board Members are invited to offer suggestions for future projects in our community.

        - Communication/Marketing Committee

          - Ginger Greenberg is developing overall Communications Strategy.

    - Community Updates

        - “All Ships Rise to the Same Level” – Witnessing Investment in the UCPID:  Spotlight on Mockingbird Station & Premier Place.

        - Community Stakeholders provide updates regarding the status of their properties or projects

  - New Business

      - N/A

  - Adjourn

_______________________________          	____________________________

(Meeting Chair Signature)                                   (Board Secretary Signature)