UCPI District

Board of Directors

Meeting Record

The University Crossing Public Improvement District Board of Directors meetings are not recorded but agenda materials and other documents can be reviewed/copied by contacting the Office of Economic Development, Staff Coordinator and Offices of University Crossing PID at 214-670-1685.

Meeting Date:   October 17, 2023	Meeting Start time: 9:30am

Board Members Present: Matt Omundson, Kristin Munson, Larry Walton (By Proxy), Erin McKool, Sarah Buckles, Bret Gerig, Megan Mata, Kim Stockweather

Others in attendance: Ginger Greenberg, Vasavi Pilla

Staff in attendance: Patrick Sanders

AGENDA:

  - Call Meeting to Order (Matt Omundson called the meeting to order).

  - Secretary Report

    - Review Minutes from 08-15-2023 Board Meeting (Motion was made for approval of Meeting Minutes, and approved).

  - Treasurer Report

    - Review September 2023 Financials (Patrick Sanders reviewed the financials with the Board).

  - President Report

    - Next Board Meeting:  December 12, 2023

    - Welcome Kim Stockweather to the Board of Directors (NOTE:  Kim is with the Waterton Group and oversees Mockingbird Flats. She is replacing Missy Castenada, who the UCPID thanks for her service). (A motion was made and approved for Kim Stockweather to join the Board).

    - Welcome Megan Mata to the Board of Directors (NOTE: Megan is with CBRE and manages Mockingbird Station. She is replacing Annette Eastman, who the UCPID thanks for her service). (A motion was made and approved for Megan Mata to join the Board).

  - Executive Director

    - Committee Reports

        - Security Committee

          - ENP Summary (Patrick Sanders reviewed the ENP Summary).

          - Volunteer in Patrol (VIP) Bike Program-    Under this program, sponsored by the Dallas Police Dept. (DPD), volunteers patrol our community to observe and report any suspicious activity.

- Next Steps:  Recently, the UCPID paid for maintenance on these bikes, to ensure they are in good working order. The UCPID is requesting volunteers, so the program can expand!

          - Homeless Outreach Summary (Ginger Greenberg provided an update on the new Public Service Announcement (PSA), concerning the PID’s Homeless Outreach team).

- Lovers Ln. & US75 –The UCPID developed an Art Design for the fence located along the US75 Access Rd., to help beautify the area.

- Next Steps (Art Fence):  Installation of the art fence should begin on October 23rd-27th. The artist, Michael VanEnter, has developed a Traffic Control Plan, along the US75 Access Rd., which is needed to install the new fence safely. With a part of the fence already painted, the project should be complete by the end of October. (NOTE: This Art Fence is the same design the UCPID used along the trail).

  - Cost:  $30,500 (NOTE: The UCPID is also covering the cost of the Traffic Control team, which is approximately $1700).

- Proposed Porter Service (Lovers Ln. & Greenville Ave.):  The UCPID is examining Porter Services that might be used to keep this area clean of trash and debris. This will likely be implemented at the beginning of 2024.

  - Estimated Cost: $350 per/month (NOTE: The UCPID will add a line-item to our 2024 Budget).

          - Dallas Police Dept. (DPD) Store Front (Possible Location) –The UCPID will continue to look for opportunities to bring a DPD Storefront to our community.

        - Improvement/Maintenance Committee

          - Pedestrian Lighting Project (University Crossing Trail (UCT))

- Update: The UCPID is pleased to announce that beginning on September 25th, the lighting contractor has begun working along the UCT. Specifically, the contractor has placed “stakes” along the UCT which mark the location of the future light fixtures. (NOTE:  Based on the UCPID’s Funding Agreement with the City of Dallas, the UCPID has already transmitted $275,870 for this project). (Patrick Sanders provided an update on the Pedestrian Lighting Project. Specifically, Patrick Sanders reviewed an email sent from the City of Dallas, Park & Rec. describing plans to begin installation of the lights).

- Next Steps: Over the next few months, the UCPID anticipates seeing the contractor working along the trail. This may result in temporary trail closures. The contractor has committed to finishing by December 15th. (NOTE: Enclosed is an update from Park & Rec. and photos of the contractor on the UCT).

- Glencoe Park (Pedestrian Lighting): During the “Kick Off” meeting for the lighting project, in the summer of 2023, Park & Rec. indicated that the UCPID will be able to use a Change Order for these lights. This will allow the UCPID to pay the contractor directly while they install lights along the trail.

- Estimated Cost:  This cost is not eligible for reimbursement, and the cost of installing pedestrian lighting along this portion of the UCT is around $200,000.

- “Phase 1” Complete: Oncor Electric installed nine (9) lights, on their own light fixtures, running east from Matilda Ave. Bridge and stopping near Skillman Street. These lights illumine a dark part of the UCT, and this constitutes the first phase of this project. (Note:  The UCPID would like to acknowledge Lawrence Ward, at Oncor. Without Mr. Wards supervision and commitment, these lights would not have installed.  Additionally, the UCPID would like acknowledge Amanda Schultz, our previous representative on the Park Board.  Amanda ensured that Oncor received the necessary documentation, from the City of Dallas, to maintain these lights).

- Trail Lighting (from SMU Blvd. to the Redline Bridge):  These lights are fully operational.  The UCPID is now paying the electricity cost on these lights, along with maintenance.

          - University Crossing Trail (UCT)

- Combatting Climate Change

- As noted in the United Nation’s 2023 report on climate change, one important tool to combat climate change is the promotion and enhancement of pedestrian trails.

- Greenville Ave. & Matilda St. Bridges (Mural, Pollination Park, Fence, Rest Area, and Trail Signage)

- Native Garden:  The UCPID is pleased to announce that the new Native Garden has been planted along the UCT, underneath the Greenville Ave. & Matilda St. bridges6. (NOTE: Enclosed are “Before & After” photos of this location).

    - Next Steps: Enjoy the beautiful new garden!!! (Patrick Sanders provided Progress Photos of the new Native Garden, which should be planted by the end of the week. Additionally, Erin McKool discussed the value of Native Gardens).

- Native Garden (New Maintenance):  Beginning in October 2023, the UCPID plans to fund maintenance of the new Native Garden. YardSpell, the gardeners who installed the garden, will be paid to maintain it over the next year. (NOTE:  Enclosed are photos showing the progress at this location. “Before & After” photos will be created once the project is complete).

  - Estimated Cost: $21,623.25 Annually, and approximately $1965 per month. (NOTE:  The UCPID has sufficient funds to pay for maintenance, through the end of 2023. In 2024, the UCPID will add a line-item in our budget to fund maintenance).

  - Estimated Cost (Water):  Thanks to the City of University Park (UP), who is allowing the UCPID to use their water, there will be no cost for water!!!

- New Trail Signage: The UCPID will develop a sign to inform the public about the Native Garden. (Note: The sign may include QR codes, which pedestrians can access with SMART phones).

- Submission Date: Winter 2024

- Budget: $10,000 (Patrick Sanders and Erin McKool discussed the value of installing a trail sign informing the community about this garden).

- University Park (Wall Mural):  The UCPID is pleased to announce that the new mural has been installed at the is location!!!

- Next Steps:  Enjoy the beautiful art!!! (NOTE: Enclosed are photos showing the progress at this location. “Before & After” photos will be created once the project is complete). (Patrick Sanders provided a Progress Photo of the mural. The mural should be complete by the end of this week).

- Pedestrian Flashers:  On January 27, 2023, the UCPID met with representatives from the City of Dallas, Transportation Dept. (“Transportation”), to discuss installation of pedestrian flashers along the trail. Specifically, Transportation inspected two (2) crossings. One is on Twin Sixties Dr. and the other is on Worcola St.

- Next Steps:  In August 2023, the UCPID met with representatives from the City of Dallas, Park & Rec. and Transportation Dept. During the meeting, a “walk through” was conducted, and it was determined that the most effective way to install the new Pedestrian Flashers, at Twin Sixties Dr. & the UCT, was to utilize the new pedestrian lighting being installed along the UCT. Specifically, Park & Rec. will install a Meter Box near this intersection, and once that is done, the Transportation Dept. will connect the Pedestrian Flashers.

- Estimated Cost: $45,000 (Note: One flasher system costs approximately $45,000, and remaining funds allocated for this project will be reallocated to support other Capital Improvement projects in 2023).

- Art Fence near Glencoe Park:  The UCPID has received a proposal, from Michael VanEnter Studios, to install a new art fence near Glencoe Park, along the UCT. Specifically, this new Art Fence will be installed just north of Glencoe Park. (NOTE: Enclosed are photos of the location along with the proposal).

    - Estimated Cost: $7000 (Patrick Sanders reviewed the proposal from Michael VanEnter. The Board approved funding the new project).

          - Pedestrian Bridge over Mockingbird Lane:

- In January 2023, the UCPID reported to Park & Rec. that a section of this bridge collapsed. Park & Rec. has conducted an inspection, and provided a “Fact Sheet” to explain the planned remediation.

- Next Steps:  In April 2024, the Dallas City Council is scheduled to approve the remediation to the bridge.  Once the bridge is fixed, the UCPID will work with Park & Rec. to install a mural.

  - Estimated Cost:  $35,000

          - Mockingbird Lane Improvements:

- “US75/Mockingbird/Lovers Lane Pedestrian Improvements”:  This portion of the Bond Package is fully funded, and the City of Dallas will use the Mockingbird Pedestrian & Bicycle Study as the basis for the improvements.

- The UCPID has been in discussion with the City of Dallas, Transportation Dept., to partner on this project.  Specifically, the UCPID will work with the Transportation Dept. to fund non-standard capital improvements, such as burying electrical lines or installing upgraded sidewalks along Mockingbird Ln.

- Update:  On October 6, 2022, the UCPID’s Improvement Cmte. met with the City of Dallas, Transportation Dept. (Transportation).  At this meeting, the Improvement Cmte. defined the Scope of Work for this project. After discussions, the Scope of Work will focus on the south side of the sidewalk, between Greenville Ave. & US75.  Specifically, the focus will be on burying the utility lines that block the sidewalk.

- Next Steps:  Transportation has informed the UCPID that on April 12, 2023, the Dallas City Council is scheduled to approve the preliminary engineering work and environmental study for this project.  After this stage of the project is approved, Transportation and the UCPID will meet in the Fall of 2023 to discuss funding the improvements we have requested.

          - Greenville Avenue & Katy Trail Enhancement Master Plans (Greenville Study)

- The Greenville Study will provide the template for future improvements along Greenville Ave.  Specifically, the UCPID is interested in upgrading the sidewalks along Greenville, which may include the installation of permeable pavers and planting new trees.

- The UCPID has been in discussion with the City of Dallas, Transportation Dept., to partner on this project.  Specifically, the UCPID will work with the Transportation Dept. to fund non-standard capital improvements, such as the installation of upgraded sidewalks and tree planting along Greenville Ave.

- Update:  On October 6, 2022, the UCPID’s Improvement Cmte. met with the City of Dallas, Transportation Dept. (Transportation).  At this meeting, the Improvement Cmte. defined the Scope of Work for this project. After discussions, the Scope of Work will focus on upgrading the sidewalk between SMU Blvd. and Lovers Ln. The focus will be widening the sidewalk, by removing the grass barrier, and installing new sidewalk that mirrors the aesthetic of SMU Blvd.

- Next Steps:  Transportation has informed the UCPID that on April 12, 2023, the Dallas City Council is scheduled to approve the preliminary engineering work and environmental study for this project.  After this stage of the project is approved, Transportation and the UCPID will meet in the Fall of 2023 to discuss funding the improvements we have requested.

          - Bike Share Program

- Current Model:  The UCPID has been working with the Fort Worth Transit Authority, which oversees Fort Worth’s bike share program, and DART to develop a “pilot program” in the UCPID.

- Pilot Program:  Under this program, DART would fund and develop a program that mirrors Fort Worth’s bike share.  Additionally, DART would fund the majority of the program, but the UCPID could act as a sponsor. Our community would serve as a “test case” for the rest of Dallas.

- Update:  DART has not identified a funding stream for this program, so any potential partnership will occur in 2024, and remaining funds allocated for this project will be reallocated to support other Capital Improvement projects in 2023).

          - Matilda St. Improvements (University Crossing Grove)

- In March 2023, the UCPID met with representatives from Park & Rec. Dept. and the Dallas Water Utility (DWU).  DWU owns this property, and after reviewing SMU’s Master of Arts & Design Innovation (MADI) proposal, DWU informed the UCPID that the land is scheduled to host a new Pump House. As such, DWU will not permit the land to be used for a new park or trail connection.  Even with the restrictions on this property, DWU recognizes this land could be used for a better public purpose. As such, the UCPID is working with a local Environmental Engineer and the City of Dallas, Forester to develop a “Pilot Project” to plant a sequestration garden at this location. (NOTE: A big thanks to Erin McCool for assisting with this project!)

- Next Steps:  In September 2023, the UCPID met with the City of Dallas, Forester, as well as, the Environmental Engineer we are working with. We conducted a “walk through” of the property to determine where to plant the new University Crossing Grove. This grove would consist of native trees and grasses and help beautify our community, particularly along the trail. The City Forester and Environmental Engineer are developing an in-depth proposal to be presented to the Board of Directors, during our final meeting of the year.

  - Estimated Cost:  $35,000 (NOTE: This cost would be included as a line-item in the 2024 Budget, and it would include the cost of installing an irrigation system, and irrigation cost for two (2) years). (Patrick Sanders updated the Board on the status of this project, and Erin McKool discussed the value of planting a sequestration garden at this location. The City of Dallas, Forester and the UCPID’s Environmental Engineer will offer a presentation to the Board at the December 12, 2023 Board Meeting).

          - Board Suggested Improvements

- Board Members are invited to offer suggestions for future projects in our community.

        - Communication/Marketing Committee

          - Ginger Greenberg continues to update our overall Communications Strategy.

    - Community Updates

        - “All Ships Rise to the Same Level” – Witnessing Investment in the UCPID:  University Crossing Trail (UCT)

        - Community Stakeholders provide updates regarding the status of their properties or projects

        - New Trash Receptacles (Along UCT):  Thanks to Larry Walton, the UCPID was able to repurpose two (2) damaged trash receptacles, which are now installed along the UCT. The trash receptacles can be found as follows: across from the sculpture next to Premier Place and underneath the pedestrian bridge over Mockingbird Ln. Thank you Larry Walton!!! (NOTE: Enclosed are photos of the trash receptacles).

- Maintenance (New Receptacles):  To ensure the new trash receptacles stay clean, the UCPID is paying a Porter $50 a week, for visits twice a week. At the end of the year, the UCPID will evaluate the Porter’s service.  If the Porter proves to be reliable the UCPID can create a line-item in the 2024 Budget, for the service. (NOTE:  Estimated Cost for Porter Service would be $2400 annually).

  - New Business

      - N/A

  - Adjourn

_______________________________          	____________________________

(Meeting Chair Signature)                                   (Board Secretary Signature)